PM Meeting 3

1. How did everything go this sprint?
   1. Thomas / Ben
      1. Worked on web page
         1. Get log in page design completed
            1. Not quite functional, but will be soon
   2. Josh / Morgan
      1. Set up database
         1. With tables
         2. And one stored procedure
   3. Josh
      1. Design for text editor page
   4. Morgan
      1. Researched text editors
         1. CodeMirror is favorite right now
            1. Has a lot of features
            2. Code is available on GitHub
2. Progress
   1. Good for beginning sprint
   2. Bulk of work should be done in this next sprint
   3. Only have 2 weeks left
   4. Keep updating Trello
3. Continuous Integration
   1. Something you can point toward your Python tests
   2. Have it test every so often
   3. Other things can point toward GitHub
   4. Focus on getting project up and running first
      1. Test less